# AI-Powered Creative Writing Assistant

eyouth X DEPI Project Proposal

Submitted by: [Hosam ELdein Mohamed]

Team Leader: [Hosam Eldein Mohamed]

## 1. Project Description

The AI-Powered Creative Writing Assistant aims to assist writers in generating creative content such as poems, short stories, and narratives. The system will leverage Generative Adversarial Networks (GANs) and Transformer-based models (e.g., GPT, T5, BERT) to produce coherent, context-aware, and stylistically diverse creative text. The project will include data collection and preprocessing of creative texts, model development, enhancement using attention mechanisms, and deployment through an automated MLOps pipeline.

## 2. Group Members & Roles

| Member Name | Role | Responsibilities |
| --- | --- | --- |
| [Hosam Eldein Mohamed] | Team Leader | Coordinates the project, oversees milestones |
| [Fatma Shawky] | Data Engineer | Handles data collection and preprocessing |
| [Alaa Taha] | ML Engineer | Develops and fine-tunes generative models |
| [Mohamed Abdelkawy] | MLOps Engineer | Implements deployment, version control, and CI/CD |
| [Yasser Elsherif] | Front-End Developer | Builds the web interface or API integration |

## 3. Objectives

• Develop a generative model capable of producing high-quality creative writing.

• Apply attention mechanisms to enhance coherence and creativity.

• Build an automated AI pipeline for seamless data preprocessing, model training, and text generation.

• Deploy the assistant as a web application or API for user interaction.

• Integrate MLOps practices for model tracking, versioning, and continuous improvement.

## 4. Tools & Technologies

• Programming: Python

• Libraries: Hugging Face Transformers, TensorFlow / PyTorch, NLTK / SpaCy, Scikit-learn

• Pipeline & Automation: Apache Airflow / Kubeflow

• MLOps: MLflow, GitHub Actions, Jenkins

• Deployment: Flask / FastAPI / AWS Lambda

## 5. Milestones & Deadlines

| Milestone | Key Tasks | Deadline |
| --- | --- | --- |
| Data Collection & Preprocessing | Collect and clean creative writing datasets | 20 Oct 2025 |
| Model Development & Training | Train GAN and Transformer models | 5 Nov 2025 |
| Advanced Techniques & Pipeline Integration | Apply attention mechanisms & build AI pipeline | 20 Nov 2025 |
| MLOps & Deployment | Deploy assistant & set CI/CD | 5 Dec 2025 |
| Final Report & Presentation | Documentation and live demo | 12 Dec 2025 |

## 6. KPIs (Key Performance Indicators)

| KPI | Description | Measurement |
| --- | --- | --- |
| Data Preparation Quality | Quality and completeness of preprocessed dataset | Cleanliness score, tokenization success |
| Model Performance & Accuracy | Ability of model to produce coherent, creative text | BLEU, ROUGE, Perplexity, human evaluation |
| Pipeline Integration & Automation Level | Degree of automation in AI workflow | End-to-end pipeline success rate |
| MLOps & Deployment Readiness | Quality of deployment and monitoring setup | CI/CD success, version tracking |
| Output Quality & Usability Score | Usefulness of generated content | Human feedback, creativity rating |
| Documentation & Presentation Quality | Clarity and completeness of reports | Instructor evaluation |

## 7. Expected Outcomes

• A fully functional AI Writing Assistant capable of generating creative content.

• A working web or API interface allowing real-time interaction.

• Clear documentation and presentation demonstrating technical and creative capabilities.